Project Name: Sentiment Analysis using Hierarchical Reasoning Models and Mixture-of-Experts Architecture: Experimental Results and Analysis

Name: Rohan Pratap Reddy Ravula

Date: 9 February 2026

Tasks Completed:

- Analysis of Model Failures & Performance Evaluation:

- Verified Traditional ML superiority over basic DL/Transformers in current settings

- Identified root causes for Transformer (frozen weights) and HRM underperformance.

- Domain-Specific Dataset Acquisition (4 Domains)

- Financial PhraseBank (Finance)

- HRAST (Hospitality)

- Medical Sentiment Analysis (Healthcare)

- Yelp Open Dataset (Local Business)

- Data Pipeline Implementation (New)

- Successfully implemented a robust preprocessing pipeline (dummy/preprocess.py) for all 9 acquired datasets.

- Standardized text input: Converted diverse formats (CSV, JSON, Latin-1) to UTF-8 and performed Regex cleaning for URLs, handles, and special characters.

- Normalized Labels: Created both Binary (Positive/Negative) and Ternary (Positive/Neutral/Negative) versions to address class imbalances and neutral sentiment handling.

- Validated dataset integrity across domains (Finance, Hospitality, Healthcare, Social Media).

- Model Updation

- Modified model code to handle multi-label data.

- Initialized training configurations for individual domains.

Total Hours: 52 hours (4-weeks)

Plan for Next Week:

- Machine Learning Analysis Execution

- Execute ML baselines (Logistic Regression, Linear SVC, Naive Bayes, Random Forest).

- Evaluate performance metrics (Accuracy, F1, Precision, Recall) to establish benchmarks for domain-specific tasks.

- Deep Learning Models:

- Implement and fine-tune Transformers/HRM on the preprocessed data.

Compare DL performance against the established ML baselines.